## Slide 1
Org-Chart
The 6th China College Students’ “Internet +” Innovation and Entrepreneurship Competition
Team:
Guide Teacher and Program Lead: Jianrong Xiao,
Adviser : Andy Hsiao
Drone base station : Run Peng, Wuyuqing Yang.
Drone SW and package device: Weihao Cai, Yang Chen.
Web console : Taeyon Kim, J.H.Park
Marketing: Jiaying Peng, Danning Lao
Program Overview
Discussion
Total: 0, Open:0
Next milestone:
Schedule
Recent Accomplishments
Made “restaurant-exclusive” delivery page
Baidu-map input for address
6 week window
Plan Act/Est* Deliverable
Design an automatic drone logistics system, when deliver, Package will be sent into the drone base station and then fixed to the drone, drone will take off and fly to the destination, package home station will be automatic open to receive the box. When receive, package be put into the package home station , a notice will be give to drone, and the drone will take off from the drone base station, and fly to package hone station to take the package and then go back to drone base station, package will be get from the drone and send out of the done station automatically .
- HW: Drone, Package fix device, Drone base station, Package home station,
- SW: Automatic control in Drone BS and package HS, Web Console, SW in Drone.
Risks / Help Needed
FW14 Automatic Drone Logistics System Sparkl
Item | Plan | Act/Est*
Finalize Program | FW13 | FW13
Finalize Team Role | FW14 | FW14
Competition Registration | FW15 | 
SJTU Internal Competition | FW23 | 
Shanghai Competition | FW31 | 
Final Competition | FW44 | 
FW18 Work with Marketing Team
FW19-23 Work with Software Team (Location of Drone, status)
Finish UI and design of website
Add story to our website
Issue: Drone GPS – Maps don’t show specific room (eg. 东20-219), only the ㄴrestaurants and 小区正门/上院/学生公寓东21号楼
Action: We should change our target to restaurants and 1st floor of building (instead of room 219 of 东25 for example)